## Slide 1: ECEN 403 Creating STEM Contents: Solar Power with a Tracking System Status Update Presentation Leo Predanic George Thuita Brandon Cenci Sponsor: Dr. Won Jang TA: Sambandh Dhal

## Slide 2: Executive Summary
Problem statement:
To create the future of tomorrow, we must invest today - by getting students interested in STEM early
Our Solution:
Excite K-12 students by creating a portable solar system for demonstration purposes
Contain digestible figures & animations to describe/track system

## Slide 3: System Flow & Overview

## Slide 4: Execution
To be completed by:

## Slide 5: Validation

## Slide 6
Solar Power Generation George Thuita
Accomplishments since the last presentation 20 hrs | Ongoing progress/problems and plans until the next presentation
- Simulated buck-boost converter for edge cases (LTSpice) - Finalized passive components/load and are ready for order - Begun PCB Design | - Testing battery charging with charge controller & solar panel - Testing of battery discharge to load - Electrical measurements/calibration - PCB Design Review
5.5V
100mA
3.7V
140mA
Charge Side (η~95%)
Solar Panel
Charge Controller
Battery
~7 Hours Charge Time
Load

## Slide 7
Solar Power Generation (2) George Thuita
2.5V-4.2V
3.7V
200mA
1.22V
Discharge Side (η~95%)
Load

## Slide 8
Electrical I/O Leo Predanic
Accomplishments since the last presentation 25 hrs | Ongoing progress/problems and plans until the next presentation
- ADC code completed & tested - CSA code completed & tested - Highly accurate results: 1.89% error between measured (3.36mW) and theoretical (3.42mW) - Begun integrating PFET switches | - PFET doesn’t work as expected, threshold voltage is issue, testing new PFET - Full test circuit implementation - Code & testbench for motor driver - Electrical measurements/calibration
*Not indicative of integrated system currents

## Slide 9
GUI and Database Brandon Cenci
Accomplishments since the last presentation 20 hrs | Ongoing progress/problems and plans until the next presentation
-Chose circuit parameters to be read -Created operational database via Pandas -Validated database calculation capabilities -Finalized touch-screen as interface method | -Create and validate GUI outline -Implement graphs and animations in GUI -Ensure proper communication between GUI and database

## Slide 10
GUI and Database (2) Brandon Cenci
Data and Infographics
Circuit/System Animation
Control Functionality

## Slide 11: Questions?